Project Execution Plan: BPO Knowledge Management & Agent Assist Platform

Product Vision: A central Knowledge Operating System for BPOs. It integrates with existing document stores (Google Drive), indexes SOPs into an AI-queryable format, enforces strict governance (Approvals/Versioning), and delivers instant, hallucination-free answers to agents.

Target Market: BPO Centers (India/Global) dealing with complex, rapidly changing SOPs.
Core Differentiators: Zero-Hallucination Protocol, Google Drive Sync, Governance Workflows, and "Gap" Analytics.

1. Technical Stack & Architecture

- Frontend: Next.js (React). Fast, SEO-friendly, and supports server-side rendering.

- Backend & Jobs: Node.js with Inngest (for background job queues).

  - Why Inngest? Syncing 50 Google Docs and parsing them takes time. You need a queue system so the server doesn't crash during sync.

- Database: Supabase (PostgreSQL). Handles User Auth, RLS (Security), and Metadata.

- Vector Database: Pinecone. Critical: Use Namespaces to strictly isolate Tenant A from Tenant B.

- Document Parsing: LlamaParse. Best-in-class for converting complex SOPs (Tables, Flowcharts) into AI-readable Markdown.

- Integrations: Google Drive API (for auto-syncing SOPs).

- ML Layer: Transformers.js or a lightweight Python service (FastAPI) for "Auto-Categorization" and "Duplicate Detection."

- Security: Microsoft Presidio for PII redaction.

2. Project Stages & Timeline (Approx. 120 Hours)

Stage 1: KMS Workflow & Governance Logic (≈12h)

- Define the "Lifecycle":

  - State 1: Draft (Synced from Drive, visible only to Admins).

  - State 2: Review (Pending Manager Approval).

  - State 3: Live (Indexed in Vector DB, visible to Agents).

  - State 4: Archived (Removed from active index, kept for audit).

- Schema Design: Design the documents table to track version_number, google_drive_id, approval_status, and effective_date.

- Integration Strategy: Define how the app links to a BPO's Google Workspace (OAuth scopes needed: drive.readonly).

Stage 2: Foundation & Multi-Tenant Security (≈15h)

- Infrastructure: Set up Next.js repo and Supabase project.

- Tenant Isolation: Implement Row Level Security (RLS). Ensure tenant_id is required for every DB operation.

- Namespace Wrapper: Build the utility function that forces every Pinecone call to include the specific tenant_id.

- Auth: Set up Clerk or Supabase Auth. Create roles: Agent (Read Only), Manager (Approve/Edit), Admin (Config).

Stage 3: The "Google Drive Sync" Engine (≈30h)

- The Connector: Build a "Connect Google Drive" button for Admins.

- The Watcher (Sync Logic):

  - Use Google Drive Webhooks (or polling via Cron job) to detect changes in a specific folder.

  - New File: Trigger Ingestion Job.

  - Updated File: Trigger "Re-versioning" Job.

- Ingestion Pipeline (Background Job):

  - Download file (PDF/Docx).

  - PII Redaction: Scan and mask names/credit cards.

  - LlamaParse: Convert to structured Markdown (preserving tables).

  - ML Auto-Tagging: Use a lightweight ML model to suggest tags (e.g., "Billing", "Refunds") based on text content.

  - Save as "Draft": Store in Supabase. Do not vector index yet.

- Deliverable: A dashboard where Google Docs appear automatically as "Draft SOPs" waiting for approval.

Stage 4: Governance & Indexing (≈15h)

- The Approval Interface:

  - Manager sees list of "New Drafts."

  - Manager reviews the parsed output.

  - Manager clicks "Approve & Publish."

- Indexing Logic:

  - On "Publish": Chunk the text -> Generate Embeddings (OpenAI) -> Upsert to Pinecone (Live Namespace).

- Version Control: If this updates an existing SOP, remove old vectors and tag the old DB record as archived.

- Deliverable: A robust CMS workflow. Agents only ever see "Approved" data.

Stage 5: Query Engine & Hallucination Guardrails (≈25h)

- Hybrid Search: Combine Keyword Search (for error codes) + Semantic Search.

- The "Silence Protocol":

  - Check Similarity Score. If < 0.75, return NO_DATA.

  - If > 0.75, Prompt LLM: "Answer ONLY from context. If answer is missing, output NO_DATA_FOUND."

  - Audit Logging: If NO_DATA, log query to gap_analysis table.

- Time Machine Query (Audit feature): Allow Admins to pass a date param: query(question, date='2023-01-01'). The system filters vectors to show what the answer would have been on that date.

Stage 6: The Dual Interface (UI) (≈25h)

- Agent View (The "Cockpit"):

  - Clean search bar.

  - "Script" Mode: Bullet points for reading aloud.

  - "Copy to CRM" Button: Formats the answer as a call note.

  - "Report Issue": Flag wrong answers.

- Admin View (The "Control Center"):

  - Sync Status (Google Drive health).

  - Approval Queue.

  - Knowledge Gap Dashboard: "Top 10 questions with no answers."

  - Usage Analytics: Which agents use the tool most?

- Integration: Build as a Responsive Web App first. (Phase 2 roadmap: Wrap this UI into a Chrome Extension).

3. Integration Strategy for BPO Clients

Level 1: The "Second Screen" (Day 1 Deployment)

- Method: Web URL (e.g., company.knowbot.ai).

- Setup: Admin logs in via Google, selects the "SOP Folder." The system syncs.

- Usage: Agents keep the tab open. They Alt-Tab to search.

- Pros: No IT installation required. Works immediately.

Level 2: The "Chrome Side-Panel" (Phase 2 Upsell)

- Method: Browser Extension.

- Setup: BPO IT deploys extension via policy.

- Usage: Agents press Alt+K inside Salesforce/Zendesk to open a floating overlay.

- Pros: Higher adoption, agents never leave the CRM.

4. The "ML Upgrade" (Machine Learning specifics)

To make the system "smarter" than basic search, implement these features using lightweight ML libraries:

- Duplicate Detector:

  - Problem: Admin uploads "Refund Policy 2024" when "Refunds_Final_v2" already exists.

  - ML Solution: Before saving a draft, compare semantic similarity to existing doc titles/content. Alert Admin: "Possible Duplicate Detected."

- Topic Cluster Analysis:

  - Problem: Admin has 500 queries in the log. Hard to read.

  - ML Solution: Run a clustering algorithm (K-Means) on the gap_analysis logs.

  - Output: Group failed queries into buckets: "Login Issues (40%)", "Billing (30%)".

5. Why BPOs Will Buy This (The Pitch)

- "We don't disrupt your workflow; we secure it."

  - Pitch: "Your team keeps using Google Docs. We just add a layer of Intelligence and Governance on top."

- "The Time Machine."

  - Pitch: "When a client sues you for a wrong answer given 6 months ago, our system can prove exactly what the SOP was on that specific day."

- "Silence is Golden."

  - Pitch: "Other AI tools guess. Ours stays silent. We trade 'Creative Answers' for 'Compliance Safety'."

6. Testing Strategy (Acceptance Criteria)

- The Sync Test: Create a new Google Doc. Wait 5 mins. Verify it appears in "Drafts."

- The Parse Test: Create a Google Doc with a table. Verify the system extracts the table structure correctly (not just jumbled text).

- The Governance Test: Search for the doc's content as an Agent. result should be 0. Now "Approve" the doc. Search again. Result should be 1.

- The Gap Test: Search for a nonsense term. Verify the system logs it in the Admin Dashboard under "Knowledge Gaps."